# Fuel Good - Production Handoff Status Report

Date: March 26, 2026 Prepared by: AI Agent Scope: Full production readiness audit per AI_PRODUCTION_HANDOFF.md

## 1. Production Area Status

| Area | Status | Detail |
| --- | --- | --- |
| Apple Developer | NEEDS HUMAN | Cannot verify account status without portal access |
| App Store Connect | NEEDS HUMAN | App record, subscriptions, metadata need manual setup |
| RevenueCat | PARTIAL | Code is wired up; needs production API keys and product mapping |
| Supabase | NEEDS HUMAN | Production project not yet confirmed; code ready for buckets, realtime, cron |
| Render API | LIVE | api.fuelgood.app/health returns healthy, environment=production, llm_provider=gemini |
| Vercel / Website | DOWN | fuelgood.app returns error page; website code exists but not deployed |
| EAS / Frontend | PARTIAL | Config mostly correct; test RevenueCat key in production profile, domain bug fixed |
| Device QA | NOT STARTED | Requires TestFlight build |

## 2. Tasks Completed By This Audit

### Code Fixes Applied

- Frontend API URL bug (CRITICAL): Changed hardcoded fallback from api.fuelgood.com to api.fuelgood.app in frontend/constants/Config.ts. Without this fix, production builds without EXPO_PUBLIC_API_URL set would point to the wrong domain.

- Support email domain (3 files):

  - frontend/constants/Config.ts: support@fuelgood.com changed to support@fuelgood.app

  - frontend/.env.example: same fix

  - backend/app/config.py: default support_email changed to support@fuelgood.app

- Backend .env legal URLs: Changed fuelgood.com/privacy, /terms, /support to fuelgood.app/privacy, /terms, /support in backend/.env

- Frontend entitlement ID mismatch: Changed frontend/.env.example from EXPO_PUBLIC_PREMIUM_ENTITLEMENT_ID=premium to Fuel Good Premium to match eas.json and render.yaml

### Verified Working

- Render API: GET https://api.fuelgood.app/health returns {"status":"healthy","environment":"production","version":"1.0.0","scheduler_enabled":false,"startup_seeding_enabled":false,"llm_provider":"gemini"}

- render.yaml: Correctly defines fuel-good-api-production with all required env var placeholders

- Bundle ID: com.fuelgood.ios is consistent across app.json, render.yaml, backend/.env.render.production.example, and backend/app/config.py

- Backend billing webhook: POST /api/billing/webhook/revenuecat with HMAC authorization validation

- Backend notification runner: POST /api/internal/notifications/run with secret header validation

- Supabase storage code: Upload and signed URL logic for meal-scans and label-scans buckets

- Frontend RevenueCat integration: Full purchase, restore, paywall, entitlement sync implemented

- Frontend Supabase realtime: Subscriptions for food_logs, daily_nutrition_summary, users

- Frontend OAuth: Apple Sign-In and Google Sign-In both implemented

- Frontend push notifications: Expo push token registration and backend sync

- Alembic migrations: 10+ migrations present, latest from March 19

- Smoke test script: backend/scripts/smoke_test.sh available for E2E validation

- Legal page source code: Privacy policy, terms of service, and support pages fully implemented in website/app/(legal)/

- EAS build profiles: Both preview and production profiles configured in eas.json

- EAS project ID: fd207039-72fe-4e1c-a344-495e48d4bc4f set in app.json

## 3. Tasks Blocked / Needing Human Action

### CRITICAL - Must Fix Before Any Build

| # | Task | Blocker | Owner |
| --- | --- | --- | --- |
| 1 | Deploy website to Vercel | Need Vercel account access, connect GitHub repo, set root to website/, add fuelgood.app domain | Ops |
| 2 | Replace test RevenueCat key in eas.json production profile | test_pkQnpZsWQMeDLvqlLlVnHXtGiKk is a test key used in both preview AND production | Engineering |
| 3 | Set EXPO_PUBLIC_API_URL=https://api.fuelgood.app/api in EAS secrets | Not currently set; production builds would fall through to hardcoded fallback | Engineering |
| 4 | Set EAS secrets for Supabase (EXPO_PUBLIC_SUPABASE_URL, EXPO_PUBLIC_SUPABASE_ANON_KEY) | Realtime features disabled without these | Engineering |
| 5 | Set EAS secrets for legal URLs (EXPO_PUBLIC_PRIVACY_POLICY_URL, EXPO_PUBLIC_TERMS_URL, EXPO_PUBLIC_SUPPORT_URL) | App settings screen will show blank links | Engineering |

### HIGH - Must Complete Before TestFlight

| # | Task | Blocker | Owner |
| --- | --- | --- | --- |
| 6 | Confirm Apple Developer account is active with Team access | External payment / access | Founder |
| 7 | Verify App ID for com.fuelgood.ios with Push Notifications + Sign in with Apple capabilities | Apple Developer portal access | Ops |
| 8 | Create App Store Connect app record for com.fuelgood.ios | Apple account access | Product |
| 9 | Create subscription group with premium_monthly_999 and premium_annual_4999 products | App Store Connect access | Product |
| 10 | Create Supabase production project (same region as Render) | Supabase account access | Engineering |
| 11 | Enable pgvector extension in production Supabase | Supabase dashboard | Engineering |
| 12 | Create private Storage buckets meal-scans and label-scans | Supabase dashboard | Engineering |
| 13 | Enable Realtime for food_logs, daily_nutrition_summary, users | Supabase dashboard | Engineering |
| 14 | Create Supabase Cron job: POST https://api.fuelgood.app/api/internal/notifications/run every 5 min with x-notification-runner-secret header | Supabase dashboard | Engineering |
| 15 | Set all Render production env vars from backend/.env.render.production.example | Render dashboard + secrets from Supabase, RevenueCat, Google | Engineering |
| 16 | Run alembic upgrade head against production Supabase | Production DATABASE_URL needed | Engineering |
| 17 | Create RevenueCat iOS app, entitlement Fuel Good Premium, offering default, map products | RevenueCat dashboard | Engineering |
| 18 | Configure RevenueCat webhook to POST /api/billing/webhook/revenuecat on production API | RevenueCat dashboard | Engineering |
| 19 | Verify Google OAuth production credentials match com.fuelgood.ios | Google Cloud Console | Engineering |

### MEDIUM - Before App Store Submission

| # | Task | Blocker | Owner |
| --- | --- | --- | --- |
| 20 | Prepare App Store metadata: name, subtitle, description, keywords, screenshots | Product decision | Product |
| 21 | Export final 1024x1024 app icon (no transparency) | Design asset | Design |
| 22 | Capture iPhone screenshots for required App Store sizes | TestFlight build needed | QA |
| 23 | Set EXPO_PUSH_ACCESS_TOKEN in Render env if using authenticated Expo push | Expo account | Engineering |
| 24 | Confirm support email inbox (support@fuelgood.app) is monitored | Email provider setup | Ops |
| 25 | Attach 7-day free trial to both subscription products in App Store Connect | App Store Connect | Product |

## 4. Exact Values and IDs in Use

| Item | Value | Source |
| --- | --- | --- |
| iOS Bundle ID | com.fuelgood.ios | app.json, render.yaml, config.py |
| Android Package | com.fuelgood.app | app.json |
| EAS Project ID | fd207039-72fe-4e1c-a344-495e48d4bc4f | app.json |
| RevenueCat Entitlement ID | Fuel Good Premium | render.yaml, eas.json, config.py |
| RevenueCat Offering ID | default | render.yaml, config.py |
| RevenueCat Monthly Product ID (code) | monthly | render.yaml, config.py |
| RevenueCat Annual Product ID (code) | yearly | render.yaml, config.py |
| RevenueCat Lifetime Product ID (code) | lifetime | render.yaml, config.py |
| App Store Subscription Products (docs) | premium_monthly_999, premium_annual_4999 | production-guide.md, release-runbook.md |
| RevenueCat Trial Days | 7 | render.yaml, config.py |
| Render Service Name | fuel-good-api-production | render.yaml |
| Production API URL | https://api.fuelgood.app | Verified live |
| Website URL | https://fuelgood.app | NOT LIVE |
| Privacy Policy URL | https://fuelgood.app/privacy | NOT LIVE |
| Terms URL | https://fuelgood.app/terms | NOT LIVE |
| Support URL | https://fuelgood.app/support | NOT LIVE |
| Support Email | support@fuelgood.app | Updated in this audit |

### Product ID Discrepancy (Needs Resolution)

The handoff doc and release runbook reference App Store Connect product IDs as premium_monthly_999 and premium_annual_4999. The backend code and render.yaml use monthly and yearly as RevenueCat product identifiers. These must be aligned when creating App Store products and mapping them in RevenueCat. Either update the code to match the App Store IDs, or ensure RevenueCat package mapping translates correctly.

## 5. Missing Secrets / Credentials

These must be obtained from their respective service dashboards and set in Render and EAS:

### Render Production Env Vars (not yet set)

- DATABASE_URL - from Supabase production project (pooler connection string)

- SECRET_KEY - generate a strong random string (32+ chars)

- CORS_ALLOWED_ORIGINS - set to https://api.fuelgood.app,https://fuelgood.app

- GOOGLE_API_KEY - Google AI / Gemini API key

- GOOGLE_CLIENT_ID - Google OAuth client ID

- GOOGLE_CLIENT_SECRET - Google OAuth client secret

- SUPABASE_URL - production Supabase project URL

- SUPABASE_SERVICE_ROLE_KEY - from Supabase dashboard

- NOTIFICATION_RUNNER_SECRET - generate (16+ chars), must match Supabase Cron header

- EXPO_PUSH_ACCESS_TOKEN - from Expo dashboard (if using authenticated push)

- REVENUECAT_SECRET_API_KEY - from RevenueCat dashboard

- REVENUECAT_IOS_API_KEY - from RevenueCat dashboard

- REVENUECAT_WEBHOOK_AUTHORIZATION - generate, must match RevenueCat webhook config

- PRIVACY_POLICY_URL - https://fuelgood.app/privacy (after Vercel deploy)

- TERMS_URL - https://fuelgood.app/terms

- SUPPORT_URL - https://fuelgood.app/support

### EAS Secrets (not yet set)

- EXPO_PUBLIC_API_URL - https://api.fuelgood.app/api

- EXPO_PUBLIC_SUPABASE_URL - production Supabase URL

- EXPO_PUBLIC_SUPABASE_ANON_KEY - from Supabase dashboard

- EXPO_PUBLIC_REVENUECAT_IOS_API_KEY - production key (replace test key in eas.json)

- EXPO_PUBLIC_PRIVACY_POLICY_URL - https://fuelgood.app/privacy

- EXPO_PUBLIC_TERMS_URL - https://fuelgood.app/terms

- EXPO_PUBLIC_SUPPORT_URL - https://fuelgood.app/support

- EXPO_PUBLIC_GOOGLE_CLIENT_ID - production Google OAuth client ID

- EXPO_PUBLIC_GOOGLE_IOS_CLIENT_ID - production Google iOS OAuth client ID

## 6. Production Risks

- Website not deployed: Legal pages (/privacy, /terms, /support) are not publicly reachable. Apple requires live privacy policy and support URLs for App Store submission. This is the single biggest blocker.

- Test RevenueCat key in production profile: eas.json production profile uses test_pkQnpZsWQMeDLvqlLlVnHXtGiKk. Any production build will connect to RevenueCat sandbox, not production billing.

- Product ID mismatch: Code uses monthly/yearly but docs reference premium_monthly_999/premium_annual_4999. If these don’t align in RevenueCat product mapping, purchases will fail silently.

- No Supabase production project confirmed: All realtime features, storage uploads, and cron-triggered notifications depend on a production Supabase project being provisioned.

- No device testing yet: Zero physical device testing has occurred. Memory, performance, camera, and push notification behaviors can only be validated on real hardware.

## 7. Go / No-Go Recommendation

### NO-GO for TestFlight build today.

Reason: 5 critical blockers must be resolved first:

- Deploy fuelgood.app website to Vercel (legal pages must be live)

- Provision Supabase production project and configure storage/realtime/cron

- Replace test RevenueCat API key with production key in eas.json

- Set all EAS secrets (API URL, Supabase, RevenueCat, legal URLs)

- Resolve product ID discrepancy between code and App Store Connect plan

Estimated effort to unblock: 2-4 hours of human work across Apple, Supabase, RevenueCat, Vercel, and EAS dashboards. The codebase itself is production-ready once secrets are populated.

## 8. Recommended Next Actions (Priority Order)

- Deploy website to Vercel - connect repo, set root to website/, add fuelgood.app domain

- Create Supabase production project - enable pgvector, create buckets, enable realtime, set up cron

- Set Render production env vars (DATABASE_URL, secrets, Supabase keys, RevenueCat keys)

- Run alembic upgrade head against production database

- Create RevenueCat iOS app with production App Store credentials

- Replace test RevenueCat key in eas.json production profile

- Set all EAS secrets

- Confirm Apple Developer account and App ID capabilities

- Create App Store Connect app record and subscription products

- Run eas build --profile preview --platform ios for first TestFlight build

- Execute TestFlight QA checklist on 2+ physical iPhones

- Submit production build after QA passes